# Project Northstar: Weekly Update

Sample reporting date: 6 September 2026

# Project goal

Prepare an internal employee service portal for a limited pilot. The portal will help employees find approved answers and submit support requests.

# Latest progress

The team completed 12 of 15 acceptance-test scenarios on 5 September. The revised employee FAQ is ready for review. The pilot welcome page has also passed content review.

# Current risk

The accessibility review is behind schedule because three keyboard-navigation issues remain open. The review must finish before the pilot can begin.

# Next actions

| Action | Owner | Due |
| --- | --- | --- |
| Submit evidence for the three corrected accessibility issues | Product team | 8 September 2026 |
| Complete the accessibility review | Quality team | 9 September 2026 |
| Confirm the pilot start decision | Project sponsor | 10 September 2026 |

# Decision boundary

The planned pilot date remains provisional until the accessibility review is complete. No approved financial benefit or time-saving estimate is available.